Project Planning Phase

- Project Planning Template

(Product Backlog, Sprint Planning, User Stories and Story Points)

Date: 25 October 2026

Team ID: __________

Project Name: StaffSync – Human Resource Management System

Maximum Marks: 5 Marks

Team Size: 1 (Individual Project)

Team Member: Aadi Kumar Jain

1. Product Backlog & Sprint Schedule

Sprint| Functional Requirement (Epic)| User Story Number| User Story / Task| Story Points|

Priority| Team Member

Sprint 1| Employee Management| USN-1| As an HR user, I can view employee details in one place.| 3| High| Aadi Kumar Jain

Sprint 1| Employee Management| USN-2| As an HR user, I can add and manage employee information.| 3| High| Aadi Kumar Jain

Sprint 2| Attendance Management| USN-3| As an HR user, I can mark employee attendance as present or absent.| 3| High| Aadi Kumar Jain

Sprint 2| Attendance Management| USN-4| As an HR user, I can view attendance records.| 2| High| Aadi Kumar Jain

Sprint 3| Leave Management| USN-5| As an employee, I can submit a leave request.| 3| High| Aadi Kumar Jain

Sprint 3| Leave Management| USN-6| As an HR user, I can approve or reject leave requests.| 3| High| Aadi Kumar Jain

Sprint 4| Database Integration| USN-7| As a user, I can access updated records stored in the database.| 3| High| Aadi Kumar Jain

Sprint 4| User Interface| USN-8| As a user, I can navigate the application through a simple dashboard.| 2| Medium| Aadi Kumar Jain

2. Sprint Planning

Sprint 1 – Employee Management

- Display employee records.

- Add and manage employee information.

- Connect employee data to the backend.

Sprint 2 – Attendance Management

- Implement attendance marking.

- Display attendance information.

- Check attendance updates.

Sprint 3 – Leave Management

- Provide leave request functionality.

- Add approve and reject options.

- Display leave request status.

Sprint 4 – Integration and Testing

- Connect frontend, backend, and database.

- Verify data storage and retrieval.

- Test the main application features.

- Fix identified errors.

3. Estimation and Prioritization

Story Points: Story points estimate the relative effort needed to complete a task.

High Priority: Employee management, attendance tracking, leave requests, and leave approval.

Medium Priority: Dashboard usability and interface improvements.

The tasks are organized into four proposed sprints to make development and testing easier to manage.

4. Expected Outcome

This project plan organizes StaffSync development into manageable tasks. As the sole team member, Aadi Kumar Jain is responsible for planning, implementation, integration, and testing of the application.

The planned outcome is a web-based HR management system that supports employee record management, attendance tracking, and leave request processing.